­­
www.suse.com

SUSE Product Development

SUSE OpenStack Cloud 8
QA Testing Document

Document Revision 1.0
Date: 2017-07-27

## Change History

Version	Date	Author	Change Description
0.1	2017-07-27	Yogalakshmi Arunachalam	Initial version
0.2	2017-08-16	Yogalakshmi Arunachalam	Updated with latest PRD and updated inputs from Allan, Jenny and Meera for keystone, Barbican, Nova, Ceilometer, Monasca & Logging
0.3	2017-08-22	Yogalakshmi	Updated with latest PRD and updated input from Rama for Magnum and Defcore.
0.4	2017-08-23	Yogalakshmi	Updated Ingo’s Review comments
0.5	2017-08-24	Yogalakshmi	Updated inputs from Mohan for UI & Horizon. Glance from Meera , Neutron from Hardik.
0.6	2017-08-25	Yogalakshmi	Updated inputs from grace for Migration
0.7	2017-09-05	Yogalakshmi	Updated inputs from Mark, Allan and Vladimir

## Introduction

### Purpose

The QA Test Document provides an overview of the commitment of QA and the approach that will be used to test the quality of the SUSE OpenStack Cloud 8 product throughout its development cycle.

### Intended Audience

This document is intended for:
- the QA team
- product management
- project management
- product development and
- any stakeholder who may be concerned with the product's quality assurance.
### Stake holders

Name	Role
Vincent Untz	Project Manager
	Product Manager
Allison Randal	Engineering Director
Ingo Heuten	Quality Assurance Manager
Jim Meyer	Engineering Vice President

### Testing contacts

Team name	Name of team lead	Role
QA	Ingo Heuten	Quality Assurance Manager
QA		QA Project Manager

### Scope

The scope of this document is to clarify all aspects of testing of the SUSE OpenStack Cloud 8 product that would be required to ascertain the quality that would be acceptable for a customer delivery.
On reviewing the strategy of previous deliveries, the objective for Cloud 8 is to improve test automation in order to be able to make a quicker quality assessment of the product and deliver results sooner. The QA team will focus their efforts on essential areas of the product where the most effective assessment and conclusion of the quality can be drawn within a limited time frame with a limited number of resources.

## Test coverage

### Test suites
#### Openstack Tempest Test
Tempest is an upstream project, which provides a functional test suite for testing OpenStack functionality that can be used for integration testing.
Normally during the continuous integration cycle the smoke tests would be tested first to save time. These tests would be expected to pass 100%.
We plan to use Refstack , a testing tool which internally uses tempest to run the tests. Given below are samples of some of the tests we plan to run using tempest and Refstack.
https://refstack.openstack.org/#/guidelines
More details on how to use and run Refstack is mentioned here
https://suse-wiki.dyndns.org/display/~rbhupathi/DefCore+for++SOC8%3A+RefStack+Installation+and+Configuration
#### Smoke Test

These tests are designed to test various Openstack functions assuming a green field environment in the sense that they create new 2 new users, one an admin and one an unprivileged user and associate them with 2 projects. A new venv is also created to insure a clean environment is also being user without depending on or accidentally using previous setting.

It is important to understand the main purpose of these tests is to get a high level feeling that the various system services are capable of performing basic functions. In other words, some subset of CLI commands seem to work and various web services are listening on their respective ports. Some basic functions are also found to be working such as creating a vm, uploading an object or creating a volume. One should never assume just because the smoke tests succeed the system is in perfect working order. However if they report failures, those are most definitely real.

The following table list the functional tests, a high level description of what they do

Test	Description

monasca	Make sure at least 100 entries returned by metric-list / Verify cpu.idle_perc entries exist during last minute / Same for rabbit.node.fd_user
ceilometer	Get and print the number of meters / Get resource listening / Make sure at least 4 gauges in sample-list
lbaas	Create network and sec-group / Boot 2 cirros VMs, attach FPs and make sure pingable / Create LB with neutron / Make a webserver and run a few curl commands against it
vpnaas	Haven't done yet...
designate	Create/Delete a server, domain and record
bura	Verify freezer response to health command / Make sure at least 3 freezer clients / Do a freezer backup
barbican	Verify can secret-store command works with barbacan creds
glance	Make sure registered with keystone in service catalog / Run glance image-list
kibana	Verify someone listening on port 5601
haproxy	Verify 3 m1-mgmt entries in /etc/hosts and are all listening on port 1993
nova	Boot a server, assign FP, ping and ssh to it / Same for 2nd VM and make sure 2nd can ping 1st
cinder	Create volume / Boot a server, assign FP, ping and ssh to it / Attach volume to server / dd to it
swift	Upload/Download 32 objects and validate their checksums
heat	Verify a template can be created and executed
logging	Verify this machine can ssh to everyone in /etc/hosts / Check logs for errors over last 2 hours
horizon	Make sure someone listening on Verify someone listening on port 443 and if not, 80 / Verify can talk to that port
opsconsole	Verify someone listening on port 9-05 / Verify can talk to that port
rabbitmq_gui	Make sure all non-vip nodes in /etc/hosts are listening on port 15762 – Is currently disabled

#### DefCore
DefCore is a committee that was formed during the OpenStack Summit in Hong Kong. It aims to define a set of base requirements by defining capabilities, code and must-pass tests for all OpenStack products. This definition uses community resources and involvement to drive interoperability by creating the minimum standards for products labeled "OpenStack."
It is therefore important for SUSE OpenStack Cloud to conform with the DefCore definition in order to maintain “OpenStack” in the name of the product.
NOTE: since it is extremely important that the DefCore tests pass regularly, we formally request that the tests are executed regularly as a Jenkins job as a part of the continuous integration.
The DefCore website lists the list of TestCases that need to pass for the DefCore Certification. The list of all the tests is located here http://git.openstack.org/cgit/openstack/interop/tree/2017.01.json
#### Selenium
Most of OpenStack can be tested with Tempest except for Horizon, which is the dashboard. This will be tested both manually and by using the Horizon Testing UI from upstream. This test suite has been built up on Selenium and we intend to integrate as a part of our continuous integration.
For more information about Selenium, please visit the Selenium website: http://docs.seleniumhq.org/
#### Protractor
Protractor is an end-to-end test framework for Angular and AngularJS applications. It can be also be used for non-angular based applications. Protractor runs tests against your application running in a real browser, interacting with it as a user would.
#### CCT
Cucumber is a tool that executes plain-text functional descriptions as automated tests. The language that Cucumber understands is called Gherkin. Cucumber itself is written in Ruby, but it can be used to “test” code written in Ruby or other languages such as Python.
Cucumber is gaining popularity on many projects by making test case development more efficient or more understandable and can be used effectively for test automation. It also fits very well into the agile methodology, since it enables the test developer to convert scrum user stories into tests.
CCT is an abbreviation for the Cucumber Cloud testsuite. This testsuite has been devised, designed and scripted by Vladamir Moravec to run the Cucumber tests against all SUSE OpenStack Cloud deployments.
We started using CCT as a basis for some functional test cases in SOC6. Since we had made only limited progress with the test cases, the decision is to use CCT for describing some of the non-functional test cases.
For more information about Cucumber, please the website https://cucumber.io/
For more information about CCT, please visit Vladamir's github: https://github.com/suse-cloud/cct
#### Pacemaker CTS – Reviewed
Since SUSE OpenStack Cloud 7 will run its control nodes on SLE12 SP2, it will be possible to test the endurance of the HA (High-Availability) infrastructure using Pacemaker-cts, which is a test suite designed to test whether the system that is running on HA is able to withstand a number of fail-over scenarios.
For more information about pacemaker-cts, please visit github: https://github.com/ClusterLabs/pacemaker/tree/master/cts

There is currently some investigation into two other tools for testing reliability. These are Shaker and Cloud99. If the outcome of the investigation is encouraging and if time permits, we will look into adopting these also as a part of our regular test automation.

### New features

Feature(owner)	Description	Test coverage	Risks & Assumptions	SCPM, Feature Squad Coverage
Base Evolution and Enhancements
OpenStack Pike	https://suse-jira.dyndns.org/browse/SCPM-20 / Pike integration will be part of C8 M3.	Tempest. Use RefStack as part of Defcore to run all the Tests. Going forward Refstack is the tool we need to be using to run all our tempest tests / Initially primarily tesmpest tests. Smoke tests need to pass 100% / Run full tempest tests as well / Additional tests will be added over time as legacy HOS and other features are added		Pike integration squad, / https://suse-jira.dyndns.org/browse/SCPM-20
SLES12SP3 for Control Plane	https://suse-jira.dyndns.org/browse/SCPM-33 / https://suse-jira.dyndns.org/browse/SCPM-19	This will need test effort in two waves. / HOS 5.1 which will still be based on newton and build on HOS 5.0.0 / As part of Cloud 8	HOS 5.1 will require significant hardware allocations and a larger part of the QE team will need to focus on this activity. Some C8 QE activities might be pushed out depending on the actual effort and hardware allocation requirements. This is in particular true when HOS 5.1 will be a customer release.	Migration Squad / https://suse-jira.dyndns.org/browse/SCPM-33 / https://suse-jira.dyndns.org/browse/SCPM-19
SLES12SP3 for compute nodes	https://suse-jira.dyndns.org/browse/SCPM-33	Testing will be done as part of the HOS 5.0.1 release. Fresh/new installation and upgrade needs to be tested. Smoke and Full tempest tests need to pass as well as HOS smoke test script covering various scenarios.	Need some validation if live migration is support from SLES12SP2 to SLES12SP3	Migration Squad / https://suse-jira.dyndns.org/browse/SCPM-33
Cinder (plugins: iSCSI, RBD, NetApp, Equallogic, Hitachi and EMC)	Wait for clarification and delete if not needed based on Requirements list in Jira			Created jira ticket for mital/mark. Need more information. No pgm mgmt. ticket.Needs clarification
Ceilometer	Need discussion on not shipping this in Cloud 8 current thought is to replace with Ceilosca/monasca	Tempest,Python Scripts		No feature squad, yet. Needs Clarification
Monasca	Used in the HOS needed for Cloud 8	Tempest, SoapUI, Python scripts
Ceilosca	Used in the HOS needed for Cloud 8	Python Scripts		No feature squad, yet.Needs Clarification
Heat	Used in the HOS needed for Cloud 8	Tempest		No feature squad, yet
Integration with SUSE Enterprise Storage	SES5 is supported as external storage	Tempest		No feature squad. / No SCPM ticket / Needs clarification
Continued enhancements to the UX (Mohan)	This is single line requirement with an no scope defined yet in Cloud 8	NA		No feature squad, yet
Enable EC2 and S3 APIs	EC2 APIs are the de facto standard for cloud integration.			Need more clarification
Defcore(Rama)		Tempest tests defined as part of the Defcore project need to pass 100% for the Cloud 8 release		No feature squad, yet
Hypervisor Support(Mital & Vladimir) Xen/KVM	SLES 12 SP3	Tempest.
	Red Hat Virtualization KVM(x86)	RHEL 7.4 / RHV 4.- Need clarification whether we need for cloud8(utilize cross functional testing in hos5)		Under specification and no active work/planning at this point of time
	ESXi	Cannot regress – Hardik/vlado Need more clarification??	No required ESX licenses available to setup any environment / ESX from the HOS side vs SOC	No feature squad / Needs clarification

New or Expanded Services
Simple Deployment UI (Mohan)	The goal of installer UI is to deliver a functional Day 0 solution for Cloud8 which would cover. / Standalone backend: / Loose integration with SUSE Manager (SUMA) / Node configuration retrieval (hardware info and role assignment) and update capability (provisioning of AutoYAST profiles ) / Data parsing and template update / Functional integration with OneView via SUMA / Build-in front end: / Standalone package that would deploy a Cloud 8 Day 0 UI into SUMA. Oneview integration to support hardware discovery, configuration, and ongoing management / A simple Day 0 UI that would expose a Template generation workflow and neatly integrate into the rest of SUMA experience	Initially start Day 0 UI functional testing manually and also automate functional/integration test scenarios of Day 0 UI using Protractor/Selenium.	Limited knowledge of the Oneview product	As per Development, Currently Day-0 only supports Cloud 8 fresh installs. It is not handling upgrades from HOS5 → Cloud 8.
S390x Control Plane(Allan & Flavio)	- control plane support on z/VM (new in Cloud8) / - compute node support on z/VM (last supported in SOC6)	- Installation tests to validate deployment / -Integration/Regression tests to validate all services	- HW availability - need access to hardware for QE, if HW shared between dev and QE, will be a challenge to timeshare and ensure correct versions are being tested. / - z/VM knowledge - admin knowledge for z/VM systems is sparse in SUSE, QE will need working documentation for deployment and access to z/VM expertise when issues arise and/or QE will need z/VM training/hands-on experience / - test tools/scripts - unknown if any existing SOC/HOS Linux test tools/scripts will run on z/VM, if not, will need to run tests manually and develop new automation which could require a lot of resources/effort / - Complexity - the complexity of running the control plane on z/VM which is a virtual env, compared to current x86-64 bare metal deployments is unknown, just supporting it as a compute node looks very complex in the existing SOC6 documentation. Hard to estimate efforts until QE is able to get some hands-on experience. / - performance testing - functional testing will most likely consume all QE resources in the cloud8 timeframe, with little to no performance/scale/load testing possible till after release / No feature squad, yet	No feature squad / No SCPM ticket or active work
Containerized Control Plane (Mital)	Flexible and auto-scalable control plane via containers	Test coverage will be added after feature specification is finalized and approved		No active feature squad, yet. Created ticket. Need more details to write test plan Feature is currently being specified / https://suse-jira.dyndns.org/browse/SCPM-29 / https://suse-jira.dyndns.org/browse/SCPM-22
Multi-Site Support(install team-cross service test)	Disaster recovery use case via multiple regions spanning multiple datacenters	TBD.	No test environment spanning multiple datacenters available / This could be a very complex setup. Low confidence level on the QE side that this could be tested sufficiently / There was some testing done for a customer in Australia using a multi region environment where the multi site was simulated by introducing network latencies. It is unclear if a similar setup is sufficient to represent this feature	https://suse-jira.dyndns.org/browse/SCPM-11 / https://suse-jira.dyndns.org/browse/SCPM-30 / https://suse-jira.dyndns.org/browse/SCPM-23 / https://suse-jira.dyndns.org/browse/SCPM-32 / Feature currently being specified / Needs more clarification
Provide support for openstack region deployments(install team-cross service test)		TBD	See Above	https://suse-jira.dyndns.org/browse/SCPM-23
VMware NSX-V(Hardik)	Vmware plugin for vCenter environments. Upstream tempest plugin is available and will be used to run tempest tests.	Manual verification of deployment & workload connectivity (E-W, N-S) tests.	VMware vCenter Server , VMware ESX , VMware NSX	No active feature squad, yet. No SCPM requirement / No acitve work per proejct plan
Cisco ACI(Hardik)	Cisco ACI integration is to manage, automate & orchestrate cisco aci switch fabric.	Manual verification of deployment & workload connectivity E-W, N-S) tests.	Cisco ACI fabric.TBD	No active feature squad, yet. No SCPM ticket
VMware NSX-T(Hardik)	Vmware plugin for multiple hypervisior (ESXi, KVM). / This requirement is marked as “M2” in the PRD.	Manual verification of deployment & workload connectivity E-W, N-S) tests.	VMware vCenter Server , VMware ESX , VMware NSX	No active feature squad, yet. No SCPM ticket
OpenDaylight NFV / SDN(Hardik)	OpenDaylight is an open source mechanism driver for neutron ml2. This requirement is marked as “Important” in the PRD.	Manual verification of deployment & workload connectivity E-W, N-S) tests.		No active feature squad, yet. No SCPM ticket
Juniper Contrail(Hardik)	Juniper contrail is an open source mechanism driver for neutton ml2. This requirement is marked as “Important” in the PRD.	Manual verification of deployment & workload connectivity E-W, N-S) tests.	TBD	No active feature squad, yet.No SCPM ticket
Nuage(Hardik)	Nuage neutron plugin is a SDN solution for cloud platform. Integration is available as of HOS 4.0. / This requirement is marked as “Important” in the PRD.	Manual verification of deployment & workload connectivity E-W, N-S) tests.	Nuage DCN software (VRS, VSC, VSD packages & qcow files)	No active feature squad, yet.No SCPM ticket
OPNFV framework Integration/Support(Hardik)		Manual verification of deployment.		No active feature squad, yet / More info required. / This requirement is marked as “Important” in the PRD.
Neutron Capacity Monitoring(Hardik)				https://suse-jira.dyndns.org/browse/SCPM-5 / https://suse-jira.dyndns.org/browse/SCPM-25 / https://suse-jira.dyndns.org/browse/SCPM-21
Neutron Performance Monitoring in OpsConsole (Allan,Hardik)				https://suse-jira.dyndns.org/browse/SCPM-21
Meter tenant compute, storage, and network usage(Jenny)				https://suse-jira.dyndns.org/browse/SCPM-6 / No active work according to project plan / Needs clarification
Compute Capacity Planning(Jenny)				https://suse-jira.dyndns.org/browse/SCPM-24 / Needs clarification / Not in project schedule
Manilla Integration with cephFS(anyone from SOC team)		Tempest		No feature Squad / No SCPM ticket
Suse Enterprise Storage Integration	RDB/Rados			Mital/Mark / needs more clarification. / No SCPM ticket. / No feature squad
	RadosGW Support for S3 Interface
	Glance/Rado Integration
	Swift – Support Pike, Glance Integration, Object Storage
Operational Enhancements
Seamless and Hitless Upgrade(Grace for HOS, Vladimir for SOC)	HOS5.x→ Cloud 8, a DB migration is necessary. OpenStack Services may not be functional. Cloud 7→ 8 upgrade without any downtime of workloads. Cloud 8 will be based the upstream pike release. Enable the migration to skip intermediate release ocata. / Existing SUSE Openstack cloud customers, require to phase out crowbar/Chef deployment model.Cloud 7 to Cloud8 is using Crowbar. This is the last release that supports crowbar. / We need a way to upgrade or transform Cloud 8 Crowbar customer to the new life cycle manager Ardana. / The exact nature of how this feature will work is not decided on yet, so this will involve the close collaboration of development and QA.	Initially manual testing / Jenkins job	automated upgrade tests using jenkins, crowbarctl CLI and mkcloud / automated upgrade tests using jenkins, crowbar web UI using cucumber/cct / manual upgrade using crowbarctl CLI and crowbar web UI / manual and automated tests will be done for all supported and available scenarios from SOC7	Migration Squad/Upgrade Squad.https://suse-jira.dyndns.org/browse/SCPM-9 / No active work according to project schedule
Patching	Ability to rollback patch and minor version upgrades, restoring cloud to pre-installation state for containerized-control plane installations (HPE 1.5)			Grace/Vladimir- Created Jira Ticket. Need more details.No active work accroding to project schedule
Node Management	Support discovery, configuration and management of nodes leveraging OpenView via an open API (HPE-5.1)			Not clear. Need more clarification
Simple Deployment UI(Mohan)	must handle HOS5 →Cloud 8 / for new deployments	Testing will be done as part of Day-0 requirement		As per Development, Currently Day-0 only supports Cloud 8 fresh installs. It is not handling upgrades from HOS5 → Cloud 8.https://suse-jira.dyndns.org/browse/SCPM-28

### Cloud configurations
For testing various supported scenarios, we require a variety of cloud configurations that we will need to use for testing.
These configurations are profiles based on physical hardware, the type of clustering used for High Availability, storage options, network options and multiple hypervisor options.
Do we need to combine configurations?-Mital, Vladimir

Configuration	Requirements
Entry Scale storage	12 nodes, 1 Standalone Deployer, 3 Controller Node, 5 Ceph nodes, 1 hLinux compute node, 1 RHELcompute node, 1 SLES compute node
Entry Scale storage with Integrated deployer	11 nodes, 3 Controller Node, 5 Ceph nodes, 1 hLinux compute node, 1 RHELcompute node, 1 SLES compute node
Entry Scale with add-on 3par storage	7 nodes, 1 Standalone Deployer, 3 Controller Node ,3 Compute Node and 3par Add-on Storage
Entry Scale with Swift	6 nodes, 3 Controller Node, 3 Swift object node
Multi-control plane (Mid-scale)	24 nodes, 3 Core controller,3 Neutron controller, 3 Swift controller, 3 Database-RabbitMQ Controller, 3 Monitoring Controller, / 3 Swift object Controller, 5 Storage Controller, 1 Compute Node
Entry Scale Ironic flat-network	5 nodes, 1 Standalone Deployer, 3 Controller Node ,1 Ironic-compute Node – 1
Entry Scale Ironic multi-tenancy	5 nodes, 1 Standalone Deployer, 3 Controller Node ,1 Ironic-compute Node – 1
Entry Scale ESX control plane	12 nodes, 1 Standalone Deployer, 3 Controller Node, 5 Ceph nodes, 1 hLinux compute node, 1 RHELcompute node, 1 SLES compute node.No ESX licenses available at this point. ESX is currently not listed as SCPM ticket. ESX implementation in HOS vs in SOC. Needs some more clarification for Cloud 8. No ES environment is available for HOS testing today
Entry Scale KVM with ESX compute	9 nodes, 3 Controller Node, 5 Ceph nodes, 1 ESX compute node / No ESX licenses available at this point. ESX is currently not listed as SCPM ticket. ESX implementation in HOS vs in SOC. Needs some more clarification for Cloud 8. No ES environment is available for HOS testing today
#1a	7 nodes; HA (IPMI) 1 cluster consisting of 3 nodes; 2 KVM compute node;
#1b	8 nodes; HA (IPMI) 1 cluster consisting of 3 nodes; KVM, Xen

#2a	7 nodes; HA (SBD) 3 clusters consisting of 2 nodes; 1 KVM compute node, Manila/NETAPP
#2b	8 nodes; HA (SBD) 1 cluster consisting of 3 nodes; KVM & ESXi
#3	7 nodes; Compute HA on 3 nodes
#6a	7 nodes; HA (IPMI) 1 cluster consisting of 3 nodes; 3 KVM compute nodes; Magnum
#8a	7 nodes; HA (SBD) 1 control cluster consisting of 3 nodes; 1 KVM compute node, one Monasca server node
#8b	Similar to 8a, but 8 nodes with SES5 as storage

All of the above implemented scenarios are using valid SSL certificates as well as non-verified certificates. .
With the help from the developers in the Cloud team, we require all of the above cloud configurations to be deployable through mkcloud. This means that mkcloud must be able to deploy each of these profiles on specified QA hardware.

### Test categories

Each of the following test categories represent the different stages of testing SUSE OpenStack Cloud from installation, deployment, through to integration testing the framework with Tempest and beyond into system testing.
All tests listed below are important for QA, however the right hand column labelled “Priority” indicates which tests are most important to be tested prior to the GMC.
#### Install and Upgrade Testing
These tests will be to ensure that Crowbar installs correctly to the admin server from the iso image and that crowbar updates correctly when upgrading from SUSE OpenStack Cloud 5 to SUSE OpenStack Cloud 8. There will also be tests to ensure that the SCC channels are working correctly and that SMT works as expected.
Component / Test category(owner)	Configuration	Test Tool	Description	Priority	Risks & Assumptions.	Feature Squad Coverage (Do we want to change that to requirements ticket instead)
Install Crowbar from iso(vladimir)		Manual / test scenario	check that crowbar installs correctly from an iso in accordance with the deployment doc.
HOS5 → Cloud 8 on baremetal(Grace)	Pre upgrade validation	manual	- Compute node migration: move workload from hLinux (and RH?) compute nodes - Remove VSA - Disable embedded CEPH, reconfigure Ceph to external cluster
	Database Migration	Script?	Validate data from MySQL/Percona to MariaDB / - validate deployer(Standalone/integrated): backup/adjust models - create ‘seed’ control plane or reuse wiped one, cp data, configure new w VIP			Gayane will give input(ping her for details)
	Control Plane node migration	Script	- migrate rest nodes: shutdown service, reinstall OS, join cluster / - upgrade OpenStack release from Newton to Pike
	Compute node migration	Script	Update packages on existing SLES compute - Reinstall SLES OS, update nova to deploy new workload
	Ceph migration (TBD)	TBD				(Grace/Mark/Mital)create jira ticket. Need more clarification
	Swift migration (TBD)	TBD				(Grace/Mark/Mital)create jira ticket. Need more clarification

Package updates (Test SCC channels)(Vladimir)	Use SMT as proxy for SCC	Manual	This should be possible to test with the SCC Proxy.
Magnum(Rama)	System Testing (pre and post migration to cover the HA of the Magnum Workloads)	Partially Automated	The Magnum Test Plan covers these . https://suse-wiki.dyndns.org/display/~rbhupathi/Magnum+Testing+and+Docker+Integration+for+SOC8	High
Magnum with Docker(Rama)	System Testing (pre and post migration to cover the HA of the Magnum Workloads)	Partially Automated	The Magnum Test Plan covers these . https://suse-wiki.dyndns.org/display/~rbhupathi/Magnum+Testing+and+Docker+Integration+for+SOC8	High
SUSE Manager (Vladimir)		Manual	Alternative to SMT is to use SUSE Manager. (Once only test required)			Need more clarification (Add this in Integration with Suse manager . Remove this row)

#### Admin Node functional tests -
These tests are designed to check the handling of physical nodes in Crowbar, such as discovery, allocation, grouping, deletion and adding additional nodes after deployment.
Component / Test category(owner)	Configuration	Test Tool	Description	Priority
crowbar-register(vladimir)	BMW test case	Manual	“crowbar_register” test case as defined by BMW use case	High
Discovery(vladimir)		Test scenario	check that all available nodes are discovered by crowbar and report the “discovered” state	High
Allocation(vladimir)		Test scenario	check that all selected “discovered” nodes installed correctly, are reported as in the “ready” state and can be connected to using ssh.	High
Grouping physical nodes(vladimir)		Manual		Med
Modifying alias/public names(vladimir)		Test scenario	check that the alias name becomes a qualified DNS name and can be pinged externally; check that it is not possible to duplicate an alias within crowbar.	High
Recovery (Jenny)	All	Manual	Check the deployer/admin server recovered.	High
Editing allocated nodes(vladimir)	Re-install	Manual	Trigger a re-installation. The machine remains allocated.	Med
	Deallocate	Manual	Temporarily remove a node from the pool of nodes. After you reallocate the node it will take its former role.	Med
	Forget & re-allocate	Manual	Delete a node from the pool.	Med
	Reboot	Manual	Reboots the node.	Med
	Shutdown	Manual	Shuts the node down.	Med

#### Installation Verification for Service tests
These tests are designed to ensure that the barclamp services have been successfully deployed on the specified nodes with several configuration variants that are mandatory for customers. There will also be tests for barclamp modification and deactivation.
Component / Test category (owner)	Configuration	Test Tool	Description	Priority
Pacemaker(Vladimir)	Default (IPMI configuration)	Test scenario		High
	SBD configuration	Test scenario	Alternative to IPMI	High
	1 x 3-node cluster	Test scenario	check from the cli that crm_mon runs correctly on the expected nodes in the defined cluster.	High
	3 x 2-node clusters	Test scenario	check from the cli that crm_mon runs correctly on the expected nodes within each cluster.	High
Database(Vladimir)	default	Test scenario	check that the database service is deployed & running on the expected node.	High
	Postgresql	Test scenario	check that postgresql is installed & running on the expected node.	Low
RabbitMQ(Vladimir)		Test scenario	check that rabbitmq is deployed & running on the expected node	High
Keystone(meera)		Basic Tempest Test		High
Barbican(meera)		Basic Tempest Test		High
Swift(mark)	All	Basic Tempest Test	Measures performance for basic operations	High
Glance(meera)		Basic Tempest Test	Check that Glance service is deployed & running on the expected nodes. / Validate the API operations based on the API spec and the default security model. / Validate all the Glance service playbooks. / Validate against various models of deployment.	High
Cinder(Mital/Mark)	CEPH Backend	Basic Tempest Test		High
	3PAR Backend	Basic Tempest Test		High
Neutron(Hardik)	Default (ssl, openvswitch, vxlan, dvr)	Basic Tempest Test	check config in json and verify appropriate services are running.	High
	Linuxbridge	Basic Tempest Test	check config in json and verify appropriate services are running.	High
	Cisco Nexus	Basic Tempest Test	check config in json and verify appropriate services are running.	High
	Vmware dvs	Basic Tempest Test	check config in json and verify appropriate services are running.	High
	Vmware plugin NSX-V	Basic Tempest Test	check config in json and verify appropriate services are running.	High
	Basic Tempest Test	Basic Tempest Test	check config in json and verify appropriate services are running.	High
	VLAN	Basic Tempest Test	check config in json and verify appropriate services are running.	High
	GRE	Basic Tempest Test	check config in json and verify appropriate services are running.	High
	DPDK	Basic Tempest Test	check config in json and verify appropriate services are running.	High
	Lbaas with octavia	Basic Tempest Test	heck config in json and verify appropriate services are running.	High
	Lbaas with haproxy	Basic Tempest Test	heck config in json and verify appropriate services are running.	High
	Vmware plugin NSX-T	Basic Tempest Test	check config in json and verify appropriate services are running.	Med
Nova(Jenny)	default	Basic Tempest Test	check that all of the nova services are deployed & running on the expected nodes	High
Horizon(Mohan)		Basic Tempest Test	Basic Tempest Test does not cover
Heat(Yoga)	default	Basic Tempest Test	Check the Heat service are deployed and running on the expected nodes	High
Ceilometer(Jenny)	default	Basic Tempest Test	check that the ceilometer services are deployed & running on the expected nodes	High
Trove(Vladimir)	Default	Basic Tempest Test	check that the trove services are deployed & running on the expected nodes	Med
Ironic(Mital)
Monitoring(Allan)		Basic Tempest Test	Test monitoring components deployed/running / - Monasca agents on all nodes / - Monasca server on control node(s) / - Horizon UI w/monitoring plugin / - Grafana UI / - Ops Console UI	High
Logging(Allan)		Basic Tempest Test	Test logging components deployed/running / - Logging agents on all nodes / - Logging server on control node(s) / - Kibana UI	High
Sahara(vladimir)	[to be clarified]	Manual		Low
Manila(vladimir)	Default / (CephFS)	Manual / Test scenario		High

#### OpenStack Integration & Regression testing
#### The Complete Tempest smoke tests to cover functional area to ensure that the main OpenStack functionality is running correctly and take approximately 20 minutes to execute.
A full integration test with Tempest will also be necessary to test with more granularity the OpenStack functionality and to ensure that there are no regressions in the service. This would be necessary at least once a week for each cloud configuration.
Most of the integration and regression testing will be covered by OpenStack Tempest, but there are areas where Tempest has poor test coverage, e.g. multiple hypervisor support and Horizon.
Horizon is currently not covered by Tempest, since it is a web UI. Therefore this will be tested manually (and possibly with Capybara and/or Selenium at a later stage) to ensure that (1) the web interface remains consistent with the command line interface by delivering the same functional behaviour, that (2) the HTML formatting remains consistent between pages, that (3) there are no spelling mistakes or grammatical errors in the texts and that (4) the branding and version numbering are consistent with the release.
Several additional tests will be added in Cucumber to test several multiple hypervisor combinations to ensure that proprietary images are correctly launched in their corresponding hypervisor and that the core openstack functionality for managing instances remains consistent across all hypervisors.
Component / Test category(Owner)	Configuration	Test Tool	Description	Priority
Pacemaker(vladimir)	Fail-over tests	Test scenario / CCT / manual	Test the HA Proxy	Low
		Pacemaker-cts	The Tempest smoke tests should be executed following pacemaker-cts to check whether any OpenStack functionality might have been corrupted.	Med
Database(vladimir)		(indirectly with Tempest)		High
RabbitMQ(vladimir)		(indirectly with Tempest)		High
Keystone(meera)	TLS enabled vips	SoapUI Tests/Tempest/Ansible playbooks	Check that Keystone is deployed & running on the expected nodes with apache and mod_wsgi and that only HTTPS access is possible. / Validate the API operations on all the identity resources based on the API spec and the default security model. / Validate all the Keystone service playbooks. / Validate against various models of deployment.	High
	TLS disable vips	SoapUI Tests/Tempest/Ansible playbooks	Same tests with HTTP access	High
	Reconfiguration of keystone	SoapUI Tests/Ansible playbooks	Test keystone reconfiguration feature: / LDAP integration / [Active Directory, OpenLDAP] / K2K Federation / WebSSO / Audit / Log level changes / Fernet Token Provider / (Question: The current HOS 5.0 default token provider is UUID. Is this going to change for cloud 8? / Password hashing?	High
Barbican(meera)	TLS enabled vips and service endpoint	Upstream / API/Client tests	Check that Barbiacn is deployed & running on the expected nodes and that only HTTPS access is possible. / Validate the API operations on all the secret, container and order resources based on the API spec and the default security model. / Validate all the Barbican service playbooks. / Validate against various models of deployment.	High
	Reconfiguration of Barbican	Bash scripts	Test Barbican reconfiguration feature: / Audit / Log level changes	High
Glance(meera)	default (no_ssl; file based image storage)	Test Scenario/CCT/Tempest	Check that Glance service is deployed & running on the expected nodes. / Validate the API operations based on the API spec and the default security model. / Validate all the Glance service playbooks. / Validate against various models of deployment.	High
	ssl	Test Scenario/CCT/Tempest	Check that Glance service is deployed & running on the expected nodes and that only HTTPS access is possible. / Validate the API operations based on the API spec and the default security model. / Validate all the Glance service playbooks. / Validate against various models of deployment.	High
	Swift Image Storage Backend	Test Scenario/CCT/Tempest	Same as above	High
	Rados Image Storage Backend	Test Scenario/CCT/Tempest	Same as above	Med
	VMWare Image Storage Backend	Test Scenario/CCT/Tempest	Same as above	Med
Ceph (Mital & Mark)		Tempest		High
Swift(mark)	All	getput	Measures performance for basic operations	High
Cinder(Mital/Mark)	CEPH Backend	Python scripts	CLI driven using most command cinder commands	High
	3PAR Backend	Python scripts	CLI driven using most command cinder commands	High
Neutron(Hardik)	Linuxbridge, openvswitch, cisco nexus, vlan, vxlan, gre, DVR, L3 HA, DPDK, lbaas (octavia & haproxy)	Tempest/Neutron/Python Scripts	Test Neutron Features: / - Tempest network tests. / - Neutron API tests. / - Python scripts (Scenario testing) / - Manual (Service reconfiguration, start, stop and upgrade scenarios)	High
	Default (ssl, openvswitch, vxlan, dvr)	Manual/ / Jenkins job	check config in json and verify appropriate services are running.	High
	Linuxbridge	Manual/ / Jenkins job	check config in json and verify appropriate services are running.	High
	Cisco Nexus	Manual/ / Jenkins job	check config in json and verify appropriate services are running.	High
	Vmware dvs	Manual/ / Jenkins job	check config in json and verify appropriate services are running.	High
	Vmware plugin NSX-V	Manual/ / Jenkins job	check config in json and verify appropriate services are running.	High
	Cisco ACI	Manual/ / Jenkins job	check config in json and verify appropriate services are running.	High
	VLAN	Manual/ / Jenkins job	check config in json and verify appropriate services are running.	High
	GRE	Manual/ / Jenkins job	check config in json and verify appropriate services are running.	High
	DPDK	Manual/ / Jenkins job	check config in json and verify appropriate services are running.	High
	Lbaas with octavia	Manual/ / Jenkins job	heck config in json and verify appropriate services are running.	High
	Lbaas with haproxy	Manual/ / Jenkins job	heck config in json and verify appropriate services are running.	High
	Vmware plugin NSX-T	Manual/ / Jenkins job	check config in json and verify appropriate services are running.	Med
Magnum(Rama)	TLS Enabled	Python Scripts or Shell Scripts	Validation of Magnum Services Availability (pre and post upgrade).	High
Nova(Jenny)	default(no-ssl libvirt migration enabled)	Ansible playbook / python script	check that all of the nova services are deployed & running on the expected nodes	High
	ssl	Ansible playbook / python script	check that all of the nova services are deployed & running on the expected nodes and that only HTTPS access is possible	High
	shared storage (live migration support)	manual	check config in json	High
	VMWare vCenter support	manual	check config in json	High
Horizon(Mohan)	No ssl	Manual and Upstream Selenium tests	Check that the Horizon service is deployed & running on the expected node and that it can be accessed via web browser	High
	Ssl	Manual and upstream Selenium tests	Check that the Horizon service is deployed & running on the expected node and that it can be accessed via a web browser but only with HTTPS access.	High
Heat(Yoga)	default	Ansible playbook	Check the Heat service are deployed and running on the expected nodes	High
Ceilometer(Jenny)	default	ansible playbook	check that the ceilometer services are deployed & running on the expected nodes	High
	Capacity Management	Ansible playbook / manual	Check that capacity management component is deployed and running on the expected nodes, check UI functionality	High
Trove(Vladimir)	Default	Test scenario / CCT	check that the trove services are deployed & running on the expected nodes	Med
	enable Trove Volume support	Test scenario / CCT	check config in json	Low
Ironic(Mital)				Jira ticket created
Monitoring(Allan)	ssl	Manual/ / Ansible playbooks	Test monitoring components deployed/running with HTTPS access / - Monasca agents on all nodes / - Monasca server on control node(s) / - Horizon UI w/monitoring plugin / - Grafana UI / - Ops Console UI	High
	no ssl	Manual/ / Ansible playbooks	Same tests with HTTP access	High
Logging(Allan)	ssl	Manual/ / Ansible playbooks	Test logging components deployed/running with HTTPS access / - Logging agents on all nodes / - Logging server on control node(s) / - Kibana UI	High
	no ssl	Manual/ / Ansible playbooks	Same tests with HTTP access	High
Sahara(vladimir)	[to be clarified]	Manual		Low
Manila(vladimir)	Default / (CephFS)	Manual / Test scenario / CCT		High
Live Migration(vladimir)		Tempest		High
Multiple-Hypervisors(vladimir)	KVM & Xen	Test scenario / CCT		High
	KVM & ESXi	Test scenario / CCT		High
	KVM & Hyper-V	Test scenario / CCT		High
	KVM, Xen, Hyper-V & ESXi	Test scenario / CCT		Low
Single hypervisor scenarios(vladimir)	KVM	Test scenario / CCT		High
	z/VM	manual	s390 testing will only involve the z/VM hypervisor: no zKVM, no baremetal, no LXC and no Docker.	High
DefCore(Ramak)	NA	Python	We will use Defcore and RefStack to run all the 1800 tests on a regular basis and also run a selected set of tests to Satisfy the certification criteria. / Use this as the Reference Guide https://suse-wiki.dyndns.org/display/~rbhupathi/DefCore+for++SOC8%3A+RefStack+Installation+and+Configuration
SUSE Manager (Mohan)	Manual	Follow steps described in the deployment guide (one time only test)	High

#### System (Scalability & Performance) Testing
#### Scale Testing
#### We will support a scale of 200 compute nodes/8000 VMs. This will be validated using rally, we will use a scenario which creates VMs, attaches a volume and floating IP to the VM, and check the time taken to get to ssh reachability. The number of parallel users and number of networks needs to be decided, in the past we have used 10 parallel users and networks but this number should be increased.
#### Network Performance Testing
#### We will use shaker to perform network dataplane testing. See https://gitlab.suse.de/cloud-sap/scaletesting/tree/master/shaker-testing and https://suse-wiki.dyndns.org/display/HHE/HOS+5.0+Neutron+Performance+Test+summary.
1. Cinder performance testing: we will use fio with kloudbuster.
2. Swift performance testing: we will use the getput tool for this.
#### Application Performance:
#### Evaluate cbtool (https://github.com/ibmcb/cbtool) as a VM load. Another option is to use a cloud foundry simulator like https://github.com/cloudfoundry-incubator/cf-openstack-validator which SAP is using.
#### Limits Testing
#### We have to characterize the limits of the product, and automate this work. The last HOS inventory is at https://suse-wiki.dyndns.org/display/ETHOS/HOS+5.0+Scale+Requirements+Consolidation, and we need to find out what work was done on SOC for this.

#### Ad-hoc & Exploratory Testing
Here the QA manually plays with the system to explore alternative workflows or undocumented holes that are not clearly supported. For example, this could be with alternative distros with web-related server apps inside VMs running on top of OpenStack.
This table will be updated for Image test coverageFor Image Test coverage we need for HOS.(mital)- Jira ticket created
Component / Test category	Configuration	Test Tool	Description	Priority
Images	Testing different image types	manual		Med
Platform Interoperability	Testing different distros e.g. (Ubuntu, Fedora, CentOS, openSUSE & Windows Server 2012)	manual		Low
	Testing SUSE JeOS Images	Manual		High

#### Appearance & Usability
QA will also provide feedback on the general look & feel of the system and on how intuitive the interfaces are. QA will also proof-read both the web page content and the documentation, as well as checking branding and displayed version numbers.
Component / Test category	Configuration	Test Tool	Description	Priority
Usability	Crowbar look&feel	Manual / feedback	general feedback about the look&feel and intuitiveness of the user interface	Med
	User experience: Web user interface	Manual / feedback		High
	User experience: command line interfaces	Manual / feedback		High
	User experience: deployment documentation	Manual / feedback		High
	User experience: administration documentation	Manual / feedback		High
Branding & versioning	Crowbar branding & version label	manual	This would need to be checked at each milestone.	High
	Horizon branding & version label	manual	This would need to be checked at each milestone.	High
Literacy	Crowbar: Proof-read web pages & check for spelling and HTML-formatting	manual		High
	Horizon: Proof-read web pages & check for spelling and HTML-formatting	manual		High

#### Operational Testing
These are a number of tests that would involve reconfiguring the system after a full deployment of OpenStack had occurred.
This table content from Cloud 7 – should be reviewed for Cloud 8 vladimir
Component / Test category	Configuration	Test Tool	Description	Priority
Crowbar backup	Backup crowbar	Test scenario / CCT	After deployment, it should be possible to backup crowbar, reboot the admin server and restore crowbar once again without disrupting openstack.	High
	Restore crowbar	Test scenario / CCT		High
	Adding new physical nodes	Test scenario / CCT		Med
	Removing compute nodes	Test scenario / CCT		Med
Barclamp Modification	Re-applying barclamps with different configuration	Manual / Test scenario / CCT	to be discussed	Med
	barclamp deactivation & reactivation with different configuration	Manual / Test scenario / CCT	to be discussed	Med
SSL Reconfiguration		Test scenario / CCT	to be discussed	Med
Rolling Reboot Methods	Rebooting controller, compute node, swift nodes, VSA nodes, ceph nodes	Manual	After rebooting, all services should start properly, and work functionally	High
Multi Region	Adding / removing a compute node from one region of a multi-region system	Manual	Compute node should be added / removed successfully in multi-region system	Med(do we have Multi-site)
Service Down Methods	Bringing down and restarting cloud environment	Manual		Med
Restart Controller Node	Restarting controller nodes	Manual		Med
Replace Controller Node	Replacing controller node	Manual		Med
Compute Nodes	Adding / removing compute nodes	Manual		Med
Disaster Recovery	Full disaster recovery	Manual		Med
Swift Rings Recovery	Restoring Swift rings to previous state	Manual		Med
Changing Services Password	Resetting services passwords	Manual		Med

## Project Timeline
Please refer this site for project schedule.
https://github.com/vuntz/cloud-specs/wiki/Cloud-8-Status
## Resources
For the duration of the Cloud 8 project, QA will provide engineers who will be scrum-facing. Each feature squad should contain at least one QE engineer. QE engineering effort in the feature squad may vary and an engineer might be part of a feature squad and also participate in the Cloud QE squad. The Cloud QE squad will cover several aspects, including HOS testing (3,4,5), test automation framework, QE hardware environment setup and installations, and C8 milestone testing. In general QE engineering participation in the feature squads has priority to participation in the Cloud QE squad.
.

### Availability & Focus of Roles This needs to reviewed – Ingo
The primary focus of the QE team will be on testing towards the Cloud 8 release. In parallel the QE team will also cover testing for any updates to HOS releases ,e g. HOS 3, 4, and 5. Some other unplanned, ad-hoc requirements might influence the availability as well, e.g. customer assistance and consulting (SAP, Philips, etc).
QE resources actively participate in Cloud 8 feature squads to develop and test new features for the Cloud 8 releases. The actual milestone testing will be performed out of the QE squad. The QE squad also acts as an umbrella for the overal QE team to keep everyone involved and informed of cloud QE activities. Participation in the QE squad highly varies can be between ~10 – 100 % depending on feature squad allocations.
For a better integration with the QA Maintenance Team, we have one engineer from the QAM team participating in our weekly team meeting.
QE resources fulfill a number roles in the team including:
- Technical lead / architect
- Installation, deployment, and upgrade team
- QE automation
- Service speciific domain knowledge experts, e.g. storage, networking, identity mgmt, monitoring and logging, etc.

## Acceptance Criteria
In addition to test pass rates as described below, the goal should be to have zero blockers and no critical except they are marked as tolerate candidates for a release.

### Exit Criteria (non-Tempest tests)
The exit criteria will be assessed on the basis of the importance (priority) of the test case. This is jointly decided upon by the Product Management, the Project Owners and Quality Assurance.
The QA will test all test cases that have the priority “high” and endeavor to test all test cases that have priority “medium” and “low”. Where the tests fail to achieve the threshold of the recommended pass rate, the product will be automatically disqualified.
Test marked with high priority would be expected to pass 100%.
Tests marked with medium priority would be expected to pass 100%, but since we will be running with an agile project there is some room for negotiation with the POs and PM on its priority during the project and therefore these might be deprioritized to low.
Any test that has been rated as “low” will not be used as a deciding factor of acceptance and should not impact the release of the product. However, these would be raised as feedback by QA as part of the Go/No-Meeting or during the post-mortem.
### Exit Criteria (Tempest tests)
All Tempest smoke tests must pass 100%.
All Tempest tests defined by DefCore must pass 100%
A full Tempest run should yield a minimum success rate of 99%.
All pre- and post-validation tests should pass for the GMC release (as documented in 3) provided that the criteria remains the same at the end of the schedule with consideration to the agile nature of the project.
### Bugzilla
There must be no P0 or P1 bugs at the time if the Go/No-Go meeting.
As always steps into how to tackle the P2 bugs must be discussed at the meeting.
## Risks Needs to be reviewed. Can be removed if it’s not reqd. if we have any overall risks, they should go here, and otherwise they should go into the individual feature sections. Copy from Cloud7 Test
### No overview of packages at the time of a release
To date QA has a limited overview of the packages that are released at each milestone.
QE team will collaborate with the release manager in order to ensure that there is a record of the packages, which have been added or modified between releases.
### Running out of time / Too much to test at the last minute.
This is a given for every release :) The concept of feature squads will help to mitigate this risk though.

###
We are in favour of the Feature Squad concept in order to ensure that the feature delivery is more staggered throughout the duration of the project, so that less features are completed shortly before the end of the project, giving QA little time to inspect them.
With the pre- and post-validation concept that we propose at each milestone, we endeavour to provide a quicker, fuller and more effective validation of the product in advance of the GMC.
At the time of the GMC we hope to have a good overview of the product quality with regard to the most important features and functionality. The testing of features, which are deemed less important, is likely to be postponed until after the GMC (e.g. Hyper-V, EMC, etc.)
### Customer expectations
The feedback, which was given to us by technical support team based on customer experience, was poor. We endeavour that the late start of the documentation phase might in fact help to improve the situation, since no further development would take place after the Feature Freeze. Additionally, we now have a direct line of contact with technical support in order to get specific advice on customer use cases prior to release.
## Additional QA activities
### .DefCore
SUSE QA will ensure that the criteria for SUSE OpenStack Cloud 7 will meet the DefCore criteria in order to be allowed to use the name “OpenStack” in the product's name. A part of this responsibility is to make sure that the results are reported to the DefCore committee in a timely fashion following a gold master release.
### .Microsoft Certification
Current assumption is we are not required to perform the microsoft certification for cloud 8 out of the QE team.
It needs to be determined if the Microsoft Certification for cloud 8 is required. If it is and it needs to be done by the cloud QE team, the following activities are planned to get the Microsoft Certification on SUSE openstack cloud 8 offering:
1. Building a supported Microsoft windows server guest image. We will use windows 2016 server image. [This involves downloading the windows server 2016 image and creating a qcow2 image file – QA has this qcow2 image]
2. Upload the qcow2 image to glance and set the metadata properties of the image
3. Test set up involves bringing up Windows Virtual machines in a domain controlled environment with the machine pool consisting 1 physical server running the Windows HCK , 1 virtual machine being the domain controller and 3 virtual machines as test clients.
4. Run the server virtualization validation tests that are part of the Hardware Lab Kit tests needed for certification.
5. Obtain the EV code signing certificate.
6. Create the signed results package using the certificate obtained in step 5 and upload the signed package to Microsoft for certification.

Note: Step 5 requires purchasing of the certificate from Microsoft.